Framework for

Migrating External Projects into the FS IT Ecosystem

Version 1.0

18.06.2025

Peter STEIN

İlker TOKGÖZ

Table of Contents

Scope Clarification	3

Objective	3

1. Process Phases	3

1.1. Initial Planning & Assessment	3

1.2. Environment Setup	3

1.3. Migration Execution	4

1.4. Testing & Validation	4

1.5. Documentation & Communication	4

2. Migration & Alignment Checklist	4

3. Deliverables	5

4. Roles & Responsibilities	6

5. Success Criteria	7

### Scope Clarification

The following outline describes the full process for migration and alignment with FS IT standards and policies. If a specific project is already using one or more of the standard FS tools and systems listed below, the corresponding steps may be skipped.

### Objective

The purpose of this process is to migrate all relevant project artefacts, including license contracts, passwords, source code, infrastructure, documentation, and UI/UX design files, from external or partner-controlled systems into Frankfurt School’s official IT infrastructure. This ensures alignment with FS standards regarding security, governance, scalability, and sustainability, and enables long-term operational control by the internal IT organisation.

## 1. Process Phases

### 1.1. Initial Planning & Assessment

- Ensure all legal checks have been completed and approved before proceeding.

- Make sure that the development followed FS’s development guidelines.

- Inventory all current environments and tools used by the implementation partner.

- Identify FS-standard equivalents:

  - FS GitHub – Source code and version control

  - FS Owned Servers – Hosting for staging and production environments

  - Atlassian JIRA – Task and sprint tracking

  - Atlassian Confluence – Documentation of technical, functional, and operational details

  - Microsoft Teams – Communication and documentation sharing

  - Figma – UI/UX design artefacts, wireframes, and components

- Coordinate with FS IT teams (Infrastructure, DevOps, Security), and FS UX/UI team for access and planning.

- Define system requirements (compute, storage, domain, security, DB) and expected timeline.

### 1.2. Environment Setup

- Create FS GitHub repository with appropriate branch structure and access permissions.

- Provision FS-managed environments, with clearly defined staging and production instances.

- Set up CI/CD pipelines aligned with FS standards.

- Configure the dedicated JIRA project board and Confluence space.

- Create or link the project within the FS Figma workspace, and assign proper user permissions.

### 1.3. Migration Execution

- Migrate:

  - Source code and configuration files into FS GitHub (related FS teams should be trained by the implementation partner)

  - Containers, environment variables, and databases to FS infrastructure (related FS teams should be trained by the implementation partner)

  - All Figma files, including wireframes, components, and visual designs, to the FS Figma workspace

- Reconfigure environment-specific settings such as API keys, OAuth credentials, and secrets.

- Update any hardcoded links, paths, or references to partner environments.

- Deploy initial staging version to FS-managed infrastructure.

### 1.4. Testing & Validation

- Deploy the application in the staging environment for testing and stakeholder review.

- Conduct:

  - Smoke tests

  - Functional testing

  - API and database connectivity testing

- If applicable, provide:

  - A SonarQube report confirming no critical or major code issues

  - An OWASP ZAP report confirming no critical security vulnerabilities

- If required, FS Security team may perform additional penetration testing or code review.

### 1.5. Documentation & Communication

- Document the following in the FS Confluence space:

  - Technical documentation (system architecture, deployment process, CI/CD pipelines)

  - Functional documentation (business logic, roles, key workflows)

  - User guides and interface manuals

- Track progress, tasks, and assignments transparently through JIRA.

- Share documentation, meeting notes, and guides via MS Teams.

- Conduct onboarding or walkthrough sessions with FS internal teams to ensure a smooth transition.

## 2. Migration & Alignment Checklist

Planning

- Project tool and environment inventory completed

- Mapping to FS-standard systems confirmed

- FS contacts identified and aligned (Infrastructure, DevOps, Security, UX)

- JIRA project board and MS Teams channel created

- Figma workspace structure and access confirmed

Setup

- GitHub repository created with correct branching strategy and access control

- Staging and production environments provisioned

- CI/CD pipelines established using FS-compliant practices

- Confluence space created for all documentation types

- Figma project migrated into FS Figma environment

Migration

- Codebase migrated and tested

- Database dumps imported, environment variables updated

- Secrets, tokens, API keys secured and reconfigured

- All design artefacts transferred to FS Figma workspace

- Partner environment dependencies removed or replaced

Testing & Validation

- Staging deployment completed

- Smoke and integration tests are successful

- QA results reviewed

- (If applicable) SonarQube report confirms no critical/major issues

- (If applicable) OWASP ZAP report confirms no critical security vulnerabilities

- FS Security review completed if required

Documentation

- Technical documentation uploaded to Confluence

- Functional documentation and process flows are documented

- End-user manuals and how-to guides created

- JIRA board reflects current task ownership and status

- MS Teams used for knowledge sharing and updates

## 3. Deliverables

| Deliverable | Description |
| --- | --- |
| GitHub Repository | All code managed under FS GitHub with version control and access rights in place |
| Server Environments | FS-managed hosting with secure access and resource allocation |
| CI/CD Pipeline Documentation | Automated deployment procedures and rollback strategy |
| Figma Project | UI/UX design components and wireframes under FS control |
| Confluence Space | Technical, functional, and end-user documentation |
| JIRA Board | Tasks, epics, and sprints are documented and traceable |
| Security & Code Quality Reports | SonarQube and OWASP ZAP reports (if applicable) |
| Onboarding Recordings | Meeting minutes, walkthroughs, and demos stored in Teams or Confluence |

## 4. Roles & Responsibilities

The roles and responsibilities for this process are distributed as follows:

Frankfurt School Teams

- Ensure the availability and provisioning of all required infrastructure components, including:

  - FS GitHub repositories

  - Server environments

  - JIRA and Confluence spaces

  - FS Figma workspace

- Grant necessary access permissions to internal and external stakeholders according to FS IT governance policies.

- Provide support and clarification throughout the process on FS standards, tooling, and security protocols.

- At the final stage, review and validate the entire setup to ensure that all migrations and integrations fully comply with FS IT standards, policies, and operational expectations.

Implementation Partner

- Responsible for carrying out all migration and alignment activities in accordance with this documentation, including:

  - Migrating source code and infrastructure configurations

  - Rebuilding CI/CD pipelines in FS systems

  - Transferring all UI/UX design artefacts into the FS Figma space

  - Ensuring the integrity and continuity of staging/production environments post-migration

  - Preparing necessary documentation and quality reports (e.g., SonarQube, OWASP ZAP)

- Collaborate closely with FS teams and remain fully accountable for delivering a fully operational, compliant and well-documented solution in the FS ecosystem.

## 5. Success Criteria

- All source code and environments are migrated to FS-managed systems.

- Development continues in FS GitHub exclusively.

- Staging and production environments are fully operational on the FS infrastructure.

- All Figma design materials are stored and maintained in the FS Figma space.

- Technical, functional, and end-user documentation is complete and accessible via Confluence.

- CI/CD pipelines are running in the FS infrastructure with traceable deployments.

- JIRA is actively used for planning and tracking, and MS Teams is the primary communication channel.

- FS IT has full visibility and operational control over the system.

- No critical or major issues remain in code or infrastructure, as confirmed by security and quality reports.